INITIAL PROJECT PLANNING REPORT

Product Backlog, Sprint Schedule and Estimation

| Date | 19 September 2026 |
| --- | --- |
| Team ID | MCA |
| Project Name | Smartphone usage , Digital Addiction &Well Being Analytics |
| Maximum Marks | 4 Marks |

1. Report Objective

This report presents the initial product backlog, sprint allocation, user stories, story-point estimates and priorities for the project. The backlog is organized into Registration and Login functional requirements.

2. Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email and password, and confirming my password. | 2 | High |  |  |  |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High |  |  |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low |  |  |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium |  |  |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High |  |  |  |

3. Estimation Summary

| Sprint | User Stories | Total Story Points | Priority Coverage |
| --- | --- | --- | --- |
| Sprint-1 | USN-1, USN-2, USN-4, USN-5 | 6 | High, Medium |
| Sprint-2 | USN-3 | 2 | Low |
| Overall | 5 User Stories | 8 | High / Medium / Low |

4. Planning Notes

Registration is the primary functional requirement and includes email/password registration, confirmation email, Facebook registration and Gmail registration.

Login is treated as a separate functional requirement and is planned in Sprint-1.

Story points are based on the estimates provided in the source template.

Team member names and sprint start/end dates were not provided in the source table and are therefore left blank for completion.

Sprint-1 contains four user stories with a combined estimate of 6 story points; Sprint-2 contains one user story with 2 story points.